Scrum Documentation Template

Feel free to use your own template, or use another format like markdown, but ensure that the 3 information (Weekly documentation of the following questions: backlog, what have you done this week? what are you going to do next week? anything blocking you?) are included.

# Week 1

# Team’s Backlogs

* <https://docs.google.com/document/d/1qMfnl6QQ-kfWeoLElTUoOpCkDDh95pIAge6dL3cI1N8/edit?usp=sharing>

## Weekly logging

|  |  |  |  |
| --- | --- | --- | --- |
| week 1 (11/1/21) | What have you done this week? | What are you going to do next week? | Anything blocking you? |
| Yang QuanJun | Setup and scrum meeting | Start on website | Work distribution |
| Lim Jing Png | Setup and scrum meeting | Start on website | Work distribution |

# Week 2

## Team’s Backlogs

* <https://docs.google.com/document/d/1qMfnl6QQ-kfWeoLElTUoOpCkDDh95pIAge6dL3cI1N8/edit?usp=sharing>

## Weekly logging

|  |  |  |  |
| --- | --- | --- | --- |
| week 2 (18/1/21) | What have you done this week? | What are you going to do next week? | Anything blocking you? |
| Yang QuanJun | Static graph for html | connect the backend db to the graph and make it auto refresh using the live data | backend connection |
| Lim Jing Png | HTML front end page, buttons, style and javascript | Backend connection with front end | backend connection |

# Week 3

## Team’s Backlogs

* <https://docs.google.com/document/d/1qMfnl6QQ-kfWeoLElTUoOpCkDDh95pIAge6dL3cI1N8/edit?usp=sharing>

## Weekly logging

|  |  |  |  |
| --- | --- | --- | --- |
| week 3 (25/1/21) | What have you done this week? | What are you going to do next week? | Anything blocking you? |
| Yang QuanJun | Completed the graph components(graph, auto refreshing, loading symbol) for the html and did the merging of components | start on mobile | work distribution for mobile |
| Lim Jing Png | Completed website component (error handling, buttons, get queue id) for html and did the merging of components | Start on mobile | Work distribution for mobile |

# Week 4

## Team’s Backlogs

* <https://docs.google.com/document/d/1qMfnl6QQ-kfWeoLElTUoOpCkDDh95pIAge6dL3cI1N8/edit?usp=sharing>

## Weekly logging

|  |  |  |  |
| --- | --- | --- | --- |
| week 4 (1/2/21) | What have you done this week? | What are you going to do next week? | Anything blocking you? |
| Yang QuanJun | started on mobile | try to finish mobile | NA |
| Lim Jing Png | Started on mobile’s buttons layout, text input boxes | try to finish function for mobile | fetch not working as expected |

# Week 5

## Team’s Backlogs

* <https://docs.google.com/document/d/1qMfnl6QQ-kfWeoLElTUoOpCkDDh95pIAge6dL3cI1N8/edit?usp=sharing>

## Weekly logging

|  |  |  |  |
| --- | --- | --- | --- |
| week 5 (8/2/21) | What have you done this week? | What are you going to do next week? | Anything blocking you? |
| Yang QuanJun | Finished mobile and documentation | NA | NA |
| Lim Jing Png | Finished mobile and documentation | NA | NA |